AIR² — The AI-Labs

Workstream Snapshot  |  Payoneer  |  March 2026

Mission: Disruption in execution — ship AI-powered initiatives to production, fast. Move fast, might fail — value emerges from velocity.

# 1. End-State Vision — Target Architecture

Full AI-native flow: A fast-cycle AI lab that continuously discovers, builds, and validates high-value initiatives — surfacing quick wins from across Payoneer and accelerating ongoing AIR workstreams — then scaling successful MVPs to the relevant domain or retaining them under AIR².

## Building Blocks — Exist Today

- Framework & methodology: Discovery (≤3 days) → Build MVP (≤1.5 weeks) → Keep or Toss (after 3-week run) → Scale. 4-stage cycle defined and approved.

- Leadership buy-in: CPO-approved scope, team model, and operating framework. Two dedicated roles (PM + Engineer) approved for recruitment.

- Team model: AIR² operates as an AI-native pod (1 PM + 2 Engineers) — the first live instance of the AI-Native Team Operating Model. Co-Solve workflow: PM and engineers work simultaneously with AI, no handoffs, no sequential gates.

- Team nucleus: Lab lead in place. Operations manager assigned (Tom Tomer). Recruitment in progress for core pod.

- Dual-track intake model: Track 01 (expedite ongoing AIR initiatives) + Track 02 (BU OPEX initiatives)

- Success metrics defined: Throughput (“The Beat” — experiments to production/month) + Innovation Delta (estimated impact of scaled MVPs)

## Building Blocks — Missing

- Core execution team [gating]: 1 PM + 1 Engineer — roles approved, recruitment in progress via AI-native hiring flow (aligned with AI Team OS JDs shared with iTalent). Lab cannot run at full cadence without a complete pod.

- Tooling & dev environment: Secure, approved toolchain and sandbox not yet operational. Stack direction: flexible — whatever gets the job done within enterprise guardrails.

- Prioritized initiative backlog: Candidate initiatives identified but not yet scored and prioritized for first sprint.

## Main Workstream Outputs

- Experiments pushed to production per month (Throughput)

- MVPs validated and moved to Scale phase (Innovation Delta — cost savings or revenue impact)

- Reusable AI capabilities remaining under AIR² for further iteration

# 2. Quick Wins — Status & Value

The lab launched ~2 weeks ago and secured CPO approval last week. No MVPs delivered yet — by design, the first cycle requires a staffed team.

| # | What | Status | Impact |
| --- | --- | --- | --- |
| 1 | Vendor Spend Optimizer — Agent that consolidates vendor data across systems, identifies spending inefficiencies and redundant contracts | Discovery candidate | Cost savings — vendor portfolio optimization |
| 2 | Knowledge Navigator — Agent that surfaces undocumented organizational knowledge from scattered sources | Discovery candidate | Efficiency — faster onboarding, fewer knowledge bottlenecks |
| 3 | First BU-sourced initiative — TBD from intake pipeline | Intake not yet open | Validates the ideation-to-execution pipeline |

What works: The framework and operating model are clear — no ambiguity on how experiments flow from Discovery to Scale. Leadership is aligned.

What doesn’t yet: Can’t start Discovery sprints without the core team in place. Backlog is ideas, not yet scored candidates.

# 3. From Experiment → Capability

Stage: Pre-POC — lab is in setup and team recruitment phase.

- Architecture blocks validated: None yet — awaiting first Discovery sprint and team staffing.

- What’s needed to reach first scalable capability: Staffed team (PM + Engineer) → prioritized backlog → first Discovery sprint → first MVP build.

- Active users today: Internal team only (Lab Lead + Operations Manager). No BU users onboarded yet.

- Expected adoption at scale: BU teams across Payoneer submitting initiative ideas via the ideation layer; successful MVPs handed to domain owners or retained under AIR².

# 4. Dual Horizon Plan

## Next 6–12 Weeks — Execution Milestones

| # | Milestone | Owner | Dependency |
| --- | --- | --- | --- |
| M1 | Recruit & onboard core pod (1 PM + 1 Engineer) — first AI-native pod hire via adapted hiring flow | Lab Lead + HR | Staffing confirmed; hiring flow aligned with AI Team OS |
| M2 | Stand up dev environment — secure sandbox with enterprise guardrails | Engineer + Platform Eng. | Tooling/access approvals |
| M3 | Score and prioritize initiative backlog — run intake for Track 01 + Track 02 candidates | PM (once onboarded) | Backlog prioritization criteria |
| M4 | Run first Discovery sprint — select top candidate, 3-day Discovery cycle | Full team | M1 + M3 complete |
| M5 | Deliver first MVP — Build phase (≤1.5 weeks) + Keep-or-Toss after 3-week run | Full team | M4 complete |

## 6–18 Months — Transformation

- AIR² operates at steady-state “Beat” — continuous experiment throughput with measurable OPEX impact per cycle.

- Successful MVPs graduated to Scale, with clear handoff to domain owners or retained under AIR² for iteration.

- BU-wide ideation layer active — initiative ideas flowing in from across the org, not just lab-generated.

- AIR² pod serves as proof point for the AI-Native Team Operating Model — learnings feed directly into the broader pod rollout across the org.

- The “no Payo dependency” principle proven: fast-cycle experiments ship without blocking on standard release processes.

# 5. Metrics — From Learning to Impact

Measured today:

- Lab setup progress (qualitative) — team recruitment, tooling readiness, backlog development

Should be measured next:

- Throughput (“The Beat”): experiments pushed to production per month

- Innovation Delta: estimated potential impact (cost savings or revenue) of MVPs moved to Scale

- Discovery cycle time: days from intake to Go/No-Go

- MVP cycle time: days from Discovery start to Keep-or-Toss evaluation

When will metrics be measurable:

- Throughput & cycle time: after first MVP is completed (est. 4–6 weeks from full team onboarding)

- Innovation Delta: once first MVP reaches Scale phase

Measurement gaps:

- No baseline data yet — no experiments have run

- BU value attribution model not yet defined (how to estimate OPEX impact per initiative)

# 6. Risks & Trade-offs

## Key Risks

| Risk | Severity | Detail |
| --- | --- | --- |
| Team not staffed | HIGH | Lab is pre-team — PM and Engineer roles approved but not yet filled. Everything downstream (backlog, Discovery, first MVP) is blocked until these are in place. |
| Backlog not yet prioritized | MEDIUM | Candidate ideas exist but haven’t been scored. Risk of picking a low-signal first experiment that doesn’t demonstrate the model’s potential. |
| Tooling environment not ready | MEDIUM | Dev sandbox and approved toolchain not yet operational. Could block Build phase even after Discovery completes. |

## Key Trade-offs

Speed vs. quality of first experiment: The lab’s credibility depends on a strong first MVP. Launching before the team is fully staffed risks picking the wrong experiment or executing below standard. Current approach: recruit first, then sprint.

# 7. Decisions Needed

## Blocking

- Staffing timeline: Accelerate recruitment for PM + Engineer via AI-native hiring flow. Lab cadence is directly gated by team readiness. (Owner: Lab Lead + HR/iTalent)

- Tooling & environment approval: Confirm access and setup for dev sandbox with enterprise guardrails. (Owner: Platform Engineering + Security)

## Accelerating (Non-Blocking)

- Backlog intake process: Define lightweight intake criteria for BU-sourced initiatives — keep it simple, avoid committee overhead. (Owner: PM, once onboarded)

- Keep-or-Toss evaluation criteria: Define what “success” looks like for an MVP to graduate to Scale. (Owner: Lab Lead)

# 8. Self-Assessment

| Dimension | Rating | Explanation |
| --- | --- | --- |
| Proof of Value | Yellow | Framework is approved and leadership is aligned, but no MVPs delivered yet. Value is credible but unproven. |
| Scalability Potential | Yellow | Scale pathway is designed (dual-track intake, BU ideation layer) but untested. Will validate with first experiment cycle. |
| Architectural Clarity | Green | 4-stage cycle, dual-track intake, team model, success metrics — all defined and CPO-approved. |
| Measurement Maturity | Yellow | Metrics defined (Throughput + Innovation Delta) but no data yet. Measurable after first MVP. |
| Overall | Yellow | Well-structured, CPO-approved, but pre-first-experiment. Staffing is the critical gate. |

## Summary Table

| Dimension | Answer |
| --- | --- |
| Top Quick Win | Vendor Spend Optimizer — in Discovery backlog, awaiting team staffing to start |
| Proven Value | Not yet — pre-first-experiment. Framework and mandate CPO-approved. |
| Scalable Capability | Not yet built. Scale pathway defined in framework. |
| Architecture Readiness | Green — 4-stage cycle, dual-track intake, team model, metrics all defined |
| Next 6–12 Week Focus | Recruit team → stand up environment → prioritize backlog → first Discovery sprint → first MVP |
| Biggest Risk | Core team not yet staffed — everything downstream is blocked |
| Key Decision Needed | Accelerate PM + Engineer recruitment; approve tooling/environment setup |
| Overall Status | Yellow — CPO-approved, well-structured, gated on team staffing |